## Slide 1: NRT Data Pipeline
Milestones
One-Line Summary for Executive Dashboard | 
Launched a fully automated, event-driven AWS data pipeline leveraging Spark-based Glue ETL, real-time file ingestion, hash-based change detection, and versioned incremental loads to Redshift. | 
Out of Scope | 
Executive Summary | 
We have re-architected the data pipeline to deliver real-time, reliable, and easily maintainable data loads to Redshift. The solution now leverages AWS S3 event triggers that instantly invoke a unified Glue job upon file arrival, replacing multiple legacy Lambdas. Key enhancements include hash code generation for precise change detection, robust versioning for historical tracking, and config-driven controls for load type and data quality checks. Custom columns are validated and applied before loading data from raw to curated, followed by insertion of fully enriched curated records into the intermediate zone for downstream SCD2 and snapshot processing. The platform operates with hourly (or more frequent) incremental loads, is built entirely on Spark-based Glue (no stored procedures), and ensures scalability and operational simplicity. | 
Key Accomplishments from Last Update | Key Upcoming Activities
Combined file and data validation, Redshift curated load, intermediate load (inserting fully enriched curated records), and published load (SCD2, snapshot) into a single Spark-based Glue job. Implemented hash code logic to detect data changes for SCD2 and snapshot handling. Enabled robust version control for all published data, supporting historical tracking and audit. Modular Python code supports dynamic load types and customizable DQ checks. | Complete SQS configuration for same file queuing logic. Expand pipeline logic to additional tables and data domains. Conduct end-to-end pipeline testing
Team Members | Status
Lokesh | 
Issue / Risk | Action / Resolution | Dependent Work Streams | Owner
Topics | Target Date
S3 Event & Lambda Setup | 22nd Sep 2025
Glue Validation Logic | 09th Oct 2025
SQS FIFO Setup | 30th Oct 2025
Off Track
Complete
(S) New scheduled date
At Risk
On Track
Not Started
09/10/2025
Capabilities | Status
Direct Event Trigger → Glue Job | ü
Hourly/Incremental Loads | ü
Enables precise detection of data changes for SCD2 through HASH code | ü
Maintains historical versions for published data in Redshift. | ü
Pure ETL logic—no stored procedures, simplifying maintenance and scaling. | ü
Dynamic configuration for load type, incremental/snapshot, and DQ checks. | ü
Streamlined architecture with all logic in a single Glue job. | ü
Enables reliable, sequential processing of files that arrive at the same time, preventing out-of-order or duplicate loads(SQS FIFO). | ○
Notes: Team: Lokesh (Developer)